| ORIGINAL ISSUE/CURRENT ACTION | PROGRESS/RESOLUTION TO REPORT |
| --- | --- |
| HIGHWAYS & PROW |
| Bishops Avenue Car Park Improvements Scheme | HOT for land transfer agreed with TDC. TDC Solicitor has confirmed receipt of instruction from Assets department. Draft transfer agreement expected to be ready in 4 weeks (from 30.05.17) Funding sources, TDC & DCC, confirmed. Both with deadlines to claim. Funding agreement signed and returned to DCC for up to £10k. Confirmation email from TDC stating delay in the transfer will not affect the funding from TDC as it is not time restricted. Railing contractor appointed, awaiting to liaise with surfacing contractor. Detailed survey conducted by BT Openreach. Report and quote provided. Need to liaise with contractor to agree work before instructions can be finalised. Cllr. Davey dealing. |
| General HW Concerns - Reports of speeding on A381 and through the village. Poor parking damaging pavements and disrupting the bus service. | Application for 2017 Rural Aid submitted to purchase transportable speed activated warning signs and banners. Awaiting response following Rural Aid Committee Decision meeting in July. |
| A381 Accidents between Wear Farm entrances | It was resolved to send a letter to DCC supporting the letter sent by T. Davey. Also to request ABP to send a similar letter. Letter resent to new acting head of HW. |
| PROW 3 (Flow Lane to Newton Road) | Reported as overgrown. Contractor informed, awaiting action. |
| BURIAL |
| Responsibilities for maintenance of St Johns closed churchyard. | Work in progress to produce an agreement between parties and establish schedule of works. BPC rep. agreed as Cllr. Stuckey. |
| 5 year risk assessment inspection of grave markers in Closed Churchyard of St Johns. | Reports being reviewed by maintenance contractor to provide a quote for recommended work. |
| Risk assessment inspection of grave markers at Bishopsteignton Parish Cemetery | Report to be reviewed and work schedule arranged to seek quotes. Work in progress. |
| Cemetery records | Cemetery records require checking thoroughly and systems update. Work in progress. |
| Cemetery flower beds | These desperately need weeding. This has been pointed out to Maintenance team, awaiting action. |
| COUNTRYSIDE & RECREATION |
| Recreation Ground/SA Toilet Roof | Roof repairs - completed by BGS. Invoice receive, payment made. Internal works – To seek quote for works required to extend female toilet and reduce male. Work in progress, chairman seeking quotes. |
| Sports Area Club with annual membership, key entry and floodlights meter. | Work in progress. Will submit proposal to BPC C&R committee in near future for their consideration and possible modification before recommendation to BPC. |
| Weekly Play Ground Inspections | Cllr. Cahill regularly conducting weekly inspections at the Lawns. Cllr. Cawthraw and Cllr. Gollop sharing the weekly inspection of Cockhaven Close. Signed inspection sheet being provided for records. Other volunteers always welcomed. |
| Annual RoSPA Play Ground Inspections | Inspection took place on 29.03.17. Reports resceived and circulated to C&R Committee. Invoice received and paid. Site visit with maintenance contractor carried out at The lawns playground, work to be carried out imminently. Site visit to Cockhaven Close necessary. |
| Management and Maintenance Plan for ALL Parish Assets/Areas under the care of BPC. | Initial discussions for a plan for the Lawns by the C&R committee. Liaising with TDC Green Spaces team for guidance. Work in progress. Chairman listing other areas and drafting plans to be populated by delegated committees & the Clerk. Work in Progress. |
| PLANNING |
| BNDP | Final referendum version adopted by BPC on 03.04.17. Adoption by the District Council, dependent on referendum results; to be held late summer, date to be confirmed following June 8th General election. Wording for promotion material to be collated by Cllrs. Morgan and McDougall. For use on leaflets, website and poster. Possible promotion at the Village Festival? (A date for the Referendum can be confirmed by then) |
| MAINTENANCE |
| Replacement Noticeboards – Various | Lawns – Board, path, steps and handrail complete. Flow Lane – complete. Luton – Board purchased, final confirmation of location before installation. Fore Street –complete. Cemetery – Legs to be painted before completion. |
| Replacement Tree @ The Hump, Cross House Carpark | Stumps removed and ground levelled. Grass seed sown. Now being left to settle before replanting. BPC resolved to approve replacement with a London Plane to be planted by Spring 2018. Mark Waddams at TDC has approved the delay, now planting must take place by March 31st, 2018. |
| Fore Street Toilet Back Yard Licence | Possible new owners before licence renewal option. For consideration in main meeting. Storage of several bicycles. |
| Legionella Risk Assessment | Risk assessment carried out at both locations on 26.06.17. Awaiting report. |
| OTHER |
| Community Emergency Plan | Work in progress. Cllr. Stuckey and McDougall will report further if necessary. |
| APM 2017 | Held Monday 20.03.17. DRAFT meeting minutes and Parish Reports being prepared. |
| PC Committees Terms of Reference. (To include responsibilities, BPC members/co-options, authority limitations, reporting requirements, time limits for running). | TOR for each committee to be reviewed at their first meeting following the BPC AGM. |
| Defibrillator in Luton. | Unit & cabinet purchase and passed to Nick Powell, proprietor of The Elizabethan, Luton. Location on the pub exterior agreed with Nick, the Clerk and the Chairman. Installation imminent, to be arranged by Nick directly. Future training event to be arranged. |
| BPC Standing Orders | Review conducted and adopted by BPC at their meeting held 08.05.17. Further review of SO16 and the BPC Code of Conduct necessary. |
| Update Risk Assessment documentation. | Work in progress. |
| Chapter 8 Training for Event & Emergency | Parishioners Mr. Mike Byford & Mr. George Lilley attended in May. Certificates received. Cllrs. Morgan and Lambert attended Friday 2nd June with Mr. Richard Moore. Now all qualified for Traffic Management for Community Events. To help with Remembrance, Festival, other community events and emergencies. |
| REMEMBRANCE Working Party | Initial meeting of interested parties to be held Monday 12th June, to included delegates from the TMCE course. |
| FINANCE |
| 2017-18 PRECEPT | Agreed precept of £47815 for FY 2107/18. 1st ½ received. Budget and explanations to be published on line asap. |
| End of year Accounts 2016-17 | Internal audit of 2016/17 Accounts completed successfully. Audit reports and Annual Return to be signed at this meeting before submission to external auditor. |